# ScanFi Software Audit Process

Pre-Seed Investment Due Diligence & Regulatory Compliance

Document Version: 1.0
Date: 2026-06-22
Classification: Confidential

# Table of Contents

1. Executive Summary

2. Code Quality & Development Standards

3. Security Assessment

4. GDPR & EU Data Protection Compliance

5. Google Play Store Requirements

6. Apple App Store Requirements

7. Audit Checklists

8. Remediation Tracking

# 1. Executive Summary

## 1.1 Audit Scope

This audit process evaluates ScanFi across four dimensions:

Technical Quality: Code architecture, maintainability, scalability

Security Posture: Vulnerability assessment, data protection

Regulatory Compliance: GDPR, ePrivacy Directive, EU requirements

Platform Compliance: Google Play and Apple App Store policies

## 1.2 Current Architecture

| Component | Technology | Risk Level |
| --- | --- | --- |
| Backend | FastAPI (Python) | Low |
| Frontend | Vanilla JS PWA | Low |
| Data Sources | Open Food Facts, Edamam, MyMemory | Medium |
| Hosting | Render.com | Low |
| Authentication | None (anonymous) | Low |
| Data Storage | None (stateless) | Low |

## 1.3 Key Findings

ScanFi presents a favorable risk profile for investment due to its privacy-by-design architecture. No personal data is stored on servers, minimizing GDPR obligations and data breach risks.

Strengths:

No user data stored (GDPR data minimization by design)

No authentication system (no credential breach risk)

Stateless architecture (scalable, simple)

Modern tech stack (FastAPI, PWA)

Areas Requiring Attention:

Privacy policy not yet published (blocker for app stores)

Terms of service not yet published

No automated testing infrastructure

No CI/CD pipeline

Basic logging only

# 2. Code Quality & Development Standards

## 2.1 Version Control Requirements

| Requirement | Status | Evidence Required |
| --- | --- | --- |
| Git repository with full history | To verify | GitHub/GitLab URL |
| Protected main branch | To verify | Branch protection rules |
| Signed commits | To verify | GPG key verification |
| Meaningful commit messages | To verify | Commit history review |

## 2.2 Testing Requirements

| Test Type | Coverage Target | Current State |
| --- | --- | --- |
| Unit tests | 80% | Not implemented |
| Integration tests | Critical paths | Not implemented |
| E2E tests | Happy paths | Not implemented |
| Security tests | OWASP Top 10 | Not implemented |

## 2.3 CI/CD Pipeline Requirements

Minimum pipeline stages required:

Lint: Python (flake8, black) and JavaScript (eslint)

Security: Dependency scan (pip-audit), SAST (bandit), secret detection

Test: Unit tests with minimum 80% coverage gate

Build: Docker image build and vulnerability scan

Deploy: Staging deployment, smoke tests, production (manual approval)

# 3. Security Assessment

## 3.1 OWASP Top 10 Checklist

| # | Vulnerability | Risk | Status |
| --- | --- | --- | --- |
| A01 | Broken Access Control | Low | N/A - No auth |
| A02 | Cryptographic Failures | Low | HTTPS enforced |
| A03 | Injection | Medium | Needs validation |
| A04 | Insecure Design | Medium | Threat model needed |
| A05 | Security Misconfiguration | Medium | Headers needed |
| A06 | Vulnerable Components | High | Audit needed |
| A07 | Authentication Failures | N/A | No authentication |
| A08 | Software Integrity Failures | Medium | SRI needed |
| A09 | Logging & Monitoring | High | Not implemented |
| A10 | SSRF | Low | Review needed |

## 3.2 Security Headers Required

X-Content-Type-Options: nosniff

X-Frame-Options: DENY

X-XSS-Protection: 1; mode=block

Referrer-Policy: strict-origin-when-cross-origin

Content-Security-Policy: (configured for app resources)

Permissions-Policy: camera=(self), geolocation=()

## 3.3 Penetration Testing

| Test Type | Frequency | Provider | Status |
| --- | --- | --- | --- |
| Automated DAST | Weekly | OWASP ZAP | Not configured |
| Manual pentest | Pre-launch | Third-party | Not scheduled |
| Bug bounty | Post-launch | Platform TBD | Not established |

# 4. GDPR & EU Data Protection Compliance

## 4.1 Data Processing Assessment

Data Categories Processed by ScanFi:

| Data Category | Collected | Stored | Shared | Legal Basis |
| --- | --- | --- | --- | --- |
| Barcode scans | Yes | No | Yes (APIs) | Legitimate interest |
| Camera feed | Yes (local) | No | No | Consent |
| Device language | Yes | Local only | No | Contract |
| IP address | Server logs | Temporary | No | Legitimate interest |
| Product data | Retrieved | No | No | N/A (public) |

## 4.2 Compliance Status

ScanFi demonstrates strong GDPR compliance through data minimization by design. No personal data is stored on servers, eliminating most data protection obligations.

## 4.3 Required Legal Documents

| Document | Status | Location |
| --- | --- | --- |
| Privacy Policy | REQUIRED | /privacy route |
| Terms of Service | REQUIRED | /terms route |
| Cookie Policy | Required if cookies used | Part of Privacy Policy |
| Third-Party DPA List | REQUIRED | Privacy Policy |

## 4.4 User Rights (GDPR Article 12-23)

Right to access: N/A - No personal data stored

Right to rectification: N/A - No personal data stored

Right to erasure: N/A - No personal data stored

Right to data portability: N/A - No personal data stored

Right to object: Process documented in privacy policy

# 5. Google Play Store Requirements

## 5.1 Developer Account

Google Play Developer account ($25 one-time fee)

D-U-N-S number (required for organization accounts)

Valid payment method

## 5.2 Data Safety Form

Required declarations for ScanFi:

Data Types Collected: Barcode data (not personal)

Camera Usage: Used locally only, video never leaves device

Data Sharing: Barcode shared with third-party APIs for product lookup

Data Security: Encrypted in transit (HTTPS)

Data Deletion: N/A - no data stored

## 5.3 Store Listing Requirements

| Asset | Specification | Status |
| --- | --- | --- |
| App icon | 512x512 PNG | To create |
| Feature graphic | 1024x500 PNG | To create |
| Screenshots | Min 2, various sizes | To create |
| Short description | 80 chars max | To write |
| Full description | 4000 chars max | To write |
| Privacy policy URL | Required | To create |
| Category | Food & Drink | To select |
| Content rating | IARC questionnaire | To complete |

# 6. Apple App Store Requirements

## 6.1 Developer Account

Apple Developer Program ($99/year)

D-U-N-S number (required for organization)

Legal entity verification

## 6.2 App Privacy Details

Privacy "nutrition label" for App Store:

Data Linked to You: None

Data Not Linked to You: None

Data Used to Track You: None

Camera Usage Description: "ScanFi needs camera access to scan product barcodes"

## 6.3 PWA Considerations

As a Progressive Web App, ScanFi has limited functionality on iOS Safari. Consider creating a native wrapper using Capacitor for full App Store presence.

# 7. Audit Checklists

## 7.1 Pre-Seed Investor Due Diligence

Code Quality:

☐ Clean git history with meaningful commits

☐ Consistent code style (linting passes)

☐ No hardcoded secrets in repository

☐ Dependencies up-to-date and secure

☐ README with setup instructions

☐ Architecture documentation

Security:

☐ HTTPS enforced everywhere

☐ Security headers implemented

☐ No injection vulnerabilities

☐ Dependency vulnerability scan clean

☐ API rate limiting implemented

Compliance:

☐ Privacy policy published

☐ Terms of service published

☐ GDPR compliance documented

☐ Third-party data processing documented

# 8. Remediation Tracking

## 8.1 Priority Matrix

| Priority | Criteria | Timeline |
| --- | --- | --- |
| P0 - Critical | Security vulnerability, legal blocker | Immediate |
| P1 - High | Required for store submission | 1-2 weeks |
| P2 - Medium | Investor concern, best practice | 1 month |
| P3 - Low | Nice to have, future improvement | Backlog |

## 8.2 Current Action Items

| ID | Issue | Priority | Owner | Status |
| --- | --- | --- | --- | --- |
| 001 | Implement security headers | P1 |  | Open |
| 002 | Create privacy policy | P1 |  | Open |
| 003 | Create terms of service | P1 |  | Open |
| 004 | Add structured logging | P2 |  | Open |
| 005 | Implement API rate limiting | P2 |  | Open |
| 006 | Add unit tests (80% coverage) | P2 |  | Open |
| 007 | Set up CI/CD pipeline | P2 |  | Open |
| 008 | Dependency vulnerability scan | P1 |  | Open |
| 009 | Create store listing assets | P1 |  | Open |
| 010 | Complete data safety forms | P1 |  | Open |

# Appendix A: Third-Party Services

| Service | Purpose | Data Shared |
| --- | --- | --- |
| Open Food Facts | Product data | Barcode |
| MyMemory | Translation | Text strings |
| Edamam | Nutrition data | Barcode, product name |
| Render.com | Hosting | Server logs |

# Appendix B: Cost Estimates

| Item | One-time | Recurring |
| --- | --- | --- |
| Google Play Developer | $25 | - |
| Apple Developer Program | - | $99/year |
| Legal review (privacy docs) | $500-2,000 | - |
| Penetration test (optional) | $2,000-5,000 | Annual |
| Monitoring tools | - | $0-50/month |

Total Pre-Launch Estimate: $525-2,125 (one-time) + $99-149/year

This document should be reviewed and updated quarterly or upon significant changes.